MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-03-23

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Project idea selection and confirmation of the CIS project scope.

• Division of responsibilities across Student, Teacher/Academic Staff, Admin, Finance, and Communications modules.

• Identification of main user roles, module boundaries, and early functional requirements.

Decisions Made:

• The team agreed to develop the Student Information and Course Registration System (CIS).

• Each member accepted responsibility for a specific module area.

• The next work would focus on scenarios, use cases, access roles, and workflow planning.

Tasks Assigned:

• Fabio: define Student Academic Services scope and student workflows.

• Kleart: define Teacher and Academic Staff Services scope and academic workflows.

• Fabjan: define System Administrator Services scope and admin sections.

• Helio and Erli: define Finance Services workflows for invoices, payments, holds, and student finance.

• Arbri: define Communications, Clubs, Events, and Messaging scope.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-03-30, University. Agenda: review user scenarios, use cases, RBAC, and first workflow diagrams.