MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-04-20

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Development of initial frontend base pages for all assigned modules.

• Reusable dashboard layouts, tables, forms, dialogs, status badges, and protected routes.

• Early class, object, package, and component diagram preparation.

Decisions Made:

• Each member would continue building the base pages for their module.

• Reusable components would be preferred to keep the project consistent.

• The next step would be connecting pages with backend APIs and preparing database diagrams.

Tasks Assigned:

• Fabio: continue student dashboard, course catalog, registration, timetable, grades, and chatbot UI.

• Kleart: continue instructor dashboard, my courses, course detail, attendance, grades, and academic pages.

• Fabjan: continue admin dashboard, users, students, courses, semesters, registrations, analytics, and settings.

• Helio and Erli: continue finance dashboard, invoices, payments, holds, students, support, and dialogs.

• Arbri: continue news, clubs, inbox, communications dashboard, compose dialogs, events, and announcements.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-04-27, University. Agenda: review ERD, BPMN, DFD, and database relationships.