MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-05-04

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Initial testing and improvement of major modules.

• API connection checks, protected routes, RBAC validation, and frontend validation handling.

• Bug fixing notes, login/dashboard flows, and workflow debugging.

Decisions Made:

• The team agreed to continue fixing small UI and validation issues before adding more advanced features.

• Each member would document testing notes and API behavior for their module.

• Role-based access checks would remain a priority across all modules.

Tasks Assigned:

• Fabio: test student workflows, course browsing, registration, timetable, grades, and chatbot responses.

• Kleart: test teacher dashboard, attendance, grade entry, protected routes, and role-based access.

• Fabjan: test admin routes, user management, pending accounts, semester endpoints, and RBAC.

• Helio and Erli: test finance login, dashboard, invoice, payment, hold, support, and finance API workflows.

• Arbri: test inbox, announcements, events, club requests, notifications, and messaging APIs.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-05-11, University Agenda: review dashboard improvements, module UI expansion, and validation refinements.