MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-05-11

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Dashboard and module overview improvements across CIS.

• Student course registration improvements, teacher dashboard/my courses, admin dashboard/user management, finance dashboard, and communications pages.

• Validation rules, role-based data, summary metrics, and consistent UI structure.

Decisions Made:

• Dashboards should show role-specific data instead of hardcoded placeholders.

• Student, teacher, admin, finance, and communication pages would use clearer cards, tables, and dialogs.

• Further development would focus on detailed workflows such as materials, assignments, invoices, and holds.

Tasks Assigned:

• Fabio: improve student dashboard, available subjects, selected subjects, and registration approval flow.

• Kleart: improve instructor dashboard, my courses, schedule, notifications, and assigned course data.

• Fabjan: improve admin dashboard, user management, approval/refusal, role/status editing, and email notifications.

• Helio and Erli: improve finance dashboard metrics, student finance page, invoices, payments, balances, and holds.

• Arbri: improve student news, clubs, events, messaging dashboard, and role-based communication access.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-05-18, UMT. Agenda: review detailed workflows for materials, grades, attendance, invoices, students, and communications.