MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-05-18

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Detailed workflow development for academic, admin, finance, and communication sections.

• Teacher course detail and weekly materials, student attendance/risk warning/chatbot, finance invoices, admin students/courses, and inbox/compose improvements.

• State diagrams, sequence diagrams, activity diagrams, and workflow notes.

Decisions Made:

• The team agreed to connect detailed pages to selected course, student, semester, and role contexts.

• Validation and state handling would be expanded for materials, messages, invoice statuses, and attendance/grade workflows.

• The next week would focus on assignments, payments, registrations, clubs, and end-to-end testing.

Tasks Assigned:

• Fabio: improve attendance page, risk warning logic, AI chatbot data awareness, TopBar search, and assignment submission flow.

• Kleart: improve course detail tabs, weekly materials, topic/material workflow, and selected course loading.

• Fabjan: improve admin students, admin courses, table design, filtering, and course catalog workflows.

• Helio and Erli: improve invoice management, invoice status logic, student balances, and finance dashboard data.

• Arbri: improve inbox, compose message validation, announcements, notifications, and communication dashboard.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-05-25, UMT. Agenda: review assignments, payments, semesters, registrations, clubs, events, and integration testing.