MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-05-25

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Assignments and submission review, payment processing, financial hold testing, semester and registration management, club/event management, and student end-to-end testing.

• Pagination, dark mode polish, timetable cleanup, invoice balance updates, and staff/student workflow connections.

• Preparation for final review readiness.

Decisions Made:

• The team agreed to continue end-to-end testing across student, teacher, admin, finance, and communications workflows.

• Payment and invoice balances, assignment submissions, semester activation, and club requests needed to remain consistent with backend data.

• Final UI polish and validation fixes would continue in Week 9.

Tasks Assigned:

• Fabio: complete end-to-end student testing, dark mode polish, timetable cleanup, and cross-role checks.

• Kleart: improve assignment creation/editing, due dates, week/topic connection, submissions, and feedback messages.

• Fabjan: improve admin semesters, registrations, activation logic, and reusable pagination.

• Helio and Erli: test payment processing, invoice balance updates, financial holds, and support requests.

• Arbri: improve club management, join requests, event pages, announcements, and staff communication review.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-06-01, UMT. Agenda: review final workflow improvements and prepare for presentation testing.