MEETING REPORT

Team Name: CIS Development Team        Date of Meeting: 2026-06-01

Start Time: 16:00   End Time: 17:00    Meeting Location: UMT

Other Members Present: Arbri Gaba, Erli Halili, Fabio Hysa, Fabjan Lika, Helio Myrteza, Kleart Adri

Members Absent: None

Topics Discussed:

• Final workflow improvements across modules.

• Student grades, attendance, materials, assignments, and chatbot validation.

• Teacher attendance/grades/students, admin account protection, finance holds, student finance account review, messaging, announcements, events, and club requests.

Decisions Made:

• The team agreed to finalize workflow validation and correct remaining UI, validation, and data-loading issues.

• Final diagrams and documentation would be updated to match the implemented system.

• The next meeting would be the final integration review and presentation preparation.

Tasks Assigned:

• Fabio: validate grades, attendance, materials, assignments, teacher feedback, and student-specific chatbot access.

• Kleart: finalize attendance, grades, student filtering, grade calculation, and academic record workflows.

• Fabjan: finalize admin protection guard, Switch toggle, NativeSelect dropdowns, and security notes.

• Helio and Erli: finalize account holds, student balances, invoice/payment/hold integration, and support workflow validation.

• Arbri: finalize messaging, announcements, club request processing, event workflows, notifications, and communication UI.

Time, Place, and Agenda for Next Meeting:

Next meeting: 2026-06-08, UMT. Agenda: final integration test, documentation review, and final presentation.